## Slide 1
DietTrack
Nutrition Clinic Management System
Project Management Presentation
Raneem Alzyoud · Yumna Abu Ashour · Mohammad Ali Aldmour · Heba Alhabahbeh
Supervised by: Dr. Mohammad Sharaiah
University of Jordan | King Abdullah II School of Information Technology | 2025/2026
DietTrack · Project Management

## Slide 2
02
About DietTrack
DietTrack · Project Management
2
A smart web application designed to transform how nutrition clinics operate — replacing manual chaos with organized, digital workflows.
Patient Management
Centralized records for all patients — history, contacts, and progress in one place.
Appointment Booking
Patients book online; admins manage schedules without conflicts or overlaps.
Diet Plans & Meals
Nutritionists assign plans, log meals, and monitor adherence over time.
Progress & Payments
Track weight, notes, plan changes, and handle payments — all from a dashboard.
DietTrack serves TWO sides: Patients explore services and book appointments · Admins manage the entire clinic workflow from one secure dashboard.

## Slide 3
03
The Problem
DietTrack · Project Management
3
Nutrition clinics today are overwhelmed by manual, disconnected processes — affecting patients and staff alike.
Paper-Based Records
Patient info scattered across papers and folders. Easy to lose, hard to retrieve, impossible to search.
Appointment Conflicts
Manual booking causes double-bookings, missed slots, and zero follow-up reminders.
No Progress Visibility
Doctors cannot easily view a patient's full history — weight changes, plan history, or notes.
Slow Communication
Patients struggle to reach the clinic; there's no digital channel for queries or updates.
These aren't small inconveniences — they cost clinics time, trust, and patient outcomes every single day.

## Slide 4
04
Project Goal & Scope
DietTrack · Project Management
4
Main Goal
Develop a user-friendly, web-based nutrition clinic management system that reduces manual work, organizes clinic data, improves appointment scheduling, and supports better patient follow-up.
✔ In Scope
Public website: Home, About, Appointment, Contact
Secure admin login & dashboard
Patient management & records
Appointment booking & management
Diet plans, meal tracking & progress logs
Payments module & MySQL database
✗ Out of Scope / Future
Mobile application
AI-based diet recommendations
Wearable device integration
Online payment gateway
Cloud deployment & advanced analytics

## Slide 5
05
Why DietTrack?
DietTrack · Project Management
5
From manual struggle to organized digital management — the transformation that clinics need.
BEFORE DietTrack
Paper records & scattered files
Manual appointment notes
Hard to track patient progress
No central communication channel
Risk of errors & data loss
WITH DietTrack
Central database & admin dashboard
Online booking form — no conflicts
Progress tracking & diet plan modules
Patient & admin communication channel
Payments, reports & full audit trail
Fewer Errors
Faster Service
Better Follow-up
Smarter Decisions

## Slide 6
06
The Solution & Objectives
DietTrack · Project Management
6
DietTrack Solution
A PHP/MySQL web system with a public-facing site and a powerful admin dashboard — handling patients, appointments, diet plans, meals, progress, and payments in one place.
01
Manage Clinic Data
Patients, appointments, diet plans, meals, progress & payments in organized modules.
02
Improve Scheduling
Patients book visits easily; admins review and confirm — zero conflicts.
03
Support Follow-up
Doctors track progress, update nutrition plans, and view patient history at a glance.
04
Apply PM Process
Team roles, Jira board, sprints, timeline, and full documentation applied throughout.

## Slide 7
07
Stakeholders & Team Roles
DietTrack · Project Management
7
Patients
Book appointments, contact clinic, receive diet services & follow-ups.
Clinic Admin
Full control: patients, appointments, plans, payments & dashboard.
Nutrition Specialist
Creates diet plans, monitors progress, and updates patient records.
IT / System Admin
Maintains access, database, security, and system availability.
Team Roles · Project Members
Team Leader
Raneem Alzyoud
Coordination, planning & team oversight
Developer
Mohammad Ali Aldmour
PHP/MySQL coding & backend logic
Designer
Yumna Abu Ashour
UI/UX design & frontend layout
Tester / Docs
Heba Alhabahbeh
Testing, report writing & presentation

## Slide 8
08
Project Management Phases
DietTrack · Project Management
8
1
Initiation
Define project scope, objectives, team, and problem statement.
2
Planning
Create Jira board, backlog, sprints, and task assignment.
3
Design
Database schema, wireframes, and UI layout design.
4
Development
PHP/MySQL coding of all modules — frontend & backend.
5
Monitoring
Sprint reviews, Jira updates, and progress tracking.
6
Testing
Login, booking, plans, progress, and payment module tests.
7
Closing
Final report, presentation, Jira evidence, and delivery.
Applied: Jira board • Sprints • WBS • Risk log • Test cases • Final report & presentation

## Slide 9
09
Jira Work Management
DietTrack · Project Management
9
Jira was our central hub for tracking every task, sprint, and team collaboration from day one.
Board View
To Do → In Progress → In Review → Done
Visual task status at a glance
Instant team awareness
No lost or forgotten tasks
Backlog & Sprints
All work items stored in backlog
Tasks grouped into timed sprints
Each sprint has clear start/end dates
Helps prioritize and focus work
Timeline View
Month-by-month Gantt-style view
Tracks delays and dependencies
Connects tasks to phases
Shows team workload over time
Team Collaboration
Tasks assigned to each member
Role clarity: dev, design, test
Progress visible to all team
Enables accountability & review

## Slide 10
10
Sprint Plan & Work Breakdown
DietTrack · Project Management
10
Work was organized into Epics and Tasks inside Jira — ensuring every feature was planned, assigned, and tracked.
Epic / Task | Description | Status
Frontend Development | Home, About, Appointment, Contact, and visual layout pages | ✔ Done
Backend Development | PHP logic, forms, admin login, session management, data handling | ✔ Done
Database Design | MySQL tables: admins, patients, appointments, diet plans, meals, progress, payments | In Review
Testing & QA | Login, booking, patient records, diet plans, progress, payments — functional testing | In Progress
Documentation | Report, diagrams, screenshots, Jira evidence, presentation content | In Progress
Sprint 1 Planning & Design
Sprint 2 Frontend & DB
Sprint 3 Backend Modules
Sprint 4 Testing & Docs

## Slide 11
11
Risks, Testing & Deliverables
DietTrack · Project Management
11
Risks Identified
Development delays due to scope creep
Database errors or table conflicts
Integration issues between modules
Incorrect data entry by admin users
Requirement changes mid-project
Testing Areas
Login & session validation
Appointment booking flow
Patient data storage & retrieval
Diet plan assignment & meals
Progress tracking & weight logs
Payment module & usability
Deliverables
Working Website
Public site with all pages
Admin Dashboard
Full clinic management panel
MySQL Database
All tables with real data
Project Report
Comprehensive documentation
Jira Evidence
Board, sprints, timeline
Final Presentation
This slide deck

## Slide 12
12
Future Work & Roadmap
DietTrack · Project Management
12
DietTrack is built for growth. The current version lays the foundation for powerful future capabilities.
Phase 2
Mobile Application
Native iOS & Android app for patients and admin — on-the-go clinic management.
Phase 2
AI Diet Recommendations
Machine-learning engine that suggests personalized meal plans based on patient data.
Phase 3
Wearable Integration
Connect with fitness trackers to auto-log weight, steps, and activity data.
Phase 3
Online Payments
Integrate payment gateways (Stripe / PayPal) for seamless invoice settlement.
Phase 3
Cloud Deployment
Host on AWS or Azure for scalability, reliability, and remote access.
Phase 4
Advanced Analytics
Admin insights: clinic KPIs, patient trends, revenue reports, and more.

## Slide 13
Thank You
Questions & Discussion
Raneem Alzyoud · Yumna Abu Ashour · Mohammad Ali Aldmour · Heba Alhabahbeh
Supervised by: Dr. Mohammad Sharaiah
University of Jordan · King Abdullah II School of Information Technology · 2025/2026
DietTrack · Project Management · University of Jordan